# Project Clarity — Status Report

What’s Built (Phase 1) & What’s Planned (Phase 2)

DynPro — Project Clarity Team

April 21, 2026

Table of Contents

# Project Clarity — Status Report

Prepared: April 21, 2026 Scope: Phase 1 (built) + Phase 2 (planned) Environment: Local development — running in mock mode for external integrations

# 1. What is Project Clarity?

Project Clarity is an internal operations platform for DynPro that automates the end-to-end lifecycle of consulting engagements. It replaces today’s manual, email-and-spreadsheet workflow with a single system of record, covering:

- Statement of Work (SOW) creation and approval

- Resource allocation and capacity planning

- Delivery tracking and financial variance reporting

- Change order management

- Integration with JobDiva (HRIS), DocuSign (signatures), and SharePoint (documents)

The system is built for DynPro’s team of ~250 resources and is designed to scale to 500+ without redesign.

# 2. Technology Stack

| Layer | Technology |
| --- | --- |
| Backend | Node 22 / Express 5 / TypeScript |
| Database | PostgreSQL (via Knex migrations) |
| Queues / async jobs | BullMQ on Redis |
| Validation | Zod schemas |
| Authentication | JWT with RBAC |
| Logging | Pino structured logs |
| Frontend | React 18 / Vite / TypeScript |
| Data fetching | TanStack Query |
| UI | Tailwind CSS / Lucide icons |
| Routing | React Router v6 |
| Local infrastructure | Docker Compose (Postgres + Redis) |
| Cloud infrastructure (templates) | AWS ECS Fargate, RDS, ElastiCache |

# 3. Phase 1 — What’s Built (Apr – Jun 2026)

Phase 1 is code-complete across six sprints. Below is a feature-by-feature breakdown.

## 3.1 Authentication & Role-Based Access Control (Sprint 1)

- JWT-based login. Mock auth accepts any password for configured users during development.

- 8 distinct roles: System Administrator, Finance Head, Finance/Operations, Project Manager, Executive Leadership, Employee, Back Office, Sales.

- 30 granular permissions (e.g. sow:approve, flc:read, margin:read, admin:system_config).

- Row-level security rules for timesheets, assignments, and SOWs so users only see their own data.

- Permission-gated UI — navigation items and action buttons hide automatically based on role.

## 3.2 Master Data Management (Sprint 1)

Full CRUD APIs for the foundational reference data:

- Customers — list, get by ID, search

- Resources / Employees — filtered by location, role, practice

- Roles and rate cards — standard billing rates per location

- Skills taxonomy — hierarchical (practice → sub-practice → competency → skill)

- Holiday calendars — per location and per customer

- Master Service Agreements (MSAs) — with clause-level metadata

Backed by 4 database migrations and seeded with realistic mock data.

## 3.3 SOW Creation Engine (Sprint 2) — the largest feature

A guided, template-driven wizard that replaces the manual SOW authoring process.

Seven-step wizard:

- Customer selection (auto-populates MSA data)

- Engagement type and template

- Scope definition

- Resource plan

- Milestones

- Governance

- Review and submit

Three SOW template types supported:

- Lean T&M

- Elaborate T&M

- Fixed Fee

Key automations:

- Auto-population of customer, MSA, and opportunity fields

- Real-time margin calculation as the user fills the wizard

- Approval routing based on margin thresholds (Standard, Escalated, SLT chain)

- Legal clause auto-injection with three categorizations: auto-inject, manual-review, blocked

- PDF/Word document generation from approved SOWs

UI delivered: SOW list, wizard (all 7 steps), approval dashboard.

## 3.4 Capacity & Resource Planning (Sprint 3)

- Baseline plan vs. execution plan — baseline is locked after SOW signing; execution plan tracks reality.

- Weekly capacity engine — calculates utilization per resource per week.

- Color-coded dashboard: red > 100% (over-allocated), yellow 80–100%, green < 80%.

- Three dashboard views: by Resource, by Project, by Practice.

- Drill-down from a resource to their full week-by-week project allocations.

- Automated over-allocation and under-utilization alerts.

## 3.5 Assignment Automation (Sprint 3)

Replaces the manual email-based assignment workflow.

- Assignment creation API calls (currently mock) JobDiva.

- Validation at assignment time: capacity check and bill-rate vs. standard check.

- Full audit trail persisted to the database.

- Back-office notifications queued via BullMQ.

- UI: assignment form and full history view.

## 3.6 Burnt Reports — Variance Tracking (Sprint 4)

Live baseline-vs-actuals tracking to surface margin erosion in flight.

- Planned vs. actual for hours, revenue, and margin.

- Per-resource variance breakdown.

- Margin erosion alert fires when variance exceeds 10%.

- Dashboard with stat cards, variance chart, and margin trend chart.

- Excel export via ExcelJS library.

- Timesheet sync from JobDiva scheduled hourly via BullMQ cron.

## 3.7 Change Order Management (Sprint 4)

- Create change orders tied to parent SOWs.

- Financial impact calculator: additions − credits = net impact.

- Uses the same approval routing engine as SOW creation.

- After approval, the parent SOW value updates automatically.

- UI: form with live impact preview, list view with history and status tracking.

## 3.8 Integrations Layer (Sprint 5)

Three external systems are integrated, currently running against mock clients that match the real client’s shape.

DocuSign (mock):

- Envelope creation for SOW signing

- Webhook handler for signature completion / decline events

- Signer-action simulation for testing

- Status polling via BullMQ

SharePoint (mock):

- Structured folder hierarchy: /PMO/ProjectClarity/{SOWs, ChangeOrders, Templates, ...}

- Upload with arbitrary metadata

- Version history

- Metadata-based search

- Now exposed via REST API endpoints

JobDiva (mock):

- Customers, employees, opportunities, MSAs, timesheets

- Nightly full sync at 2 AM + hourly incremental timesheet sync — both via BullMQ cron

SOW signature orchestration (end-to-end flow):

- SOW approved → document generated

- Uploaded to SharePoint

- DocuSign envelope created

- On signature webhook → baseline plan locked

Integration Health Dashboard:

A live operational view for System Administrators:

- Status per connector (JobDiva, DocuSign, SharePoint) with latency and details

- Redis health + queue depth for all 5 BullMQ queues

- Auto-refreshes every 30 seconds

- Hidden from non-admin users at both the nav and API levels

## 3.9 Deployment & UAT Readiness (Sprint 6 — scaffolded)

- Smoke test script hitting 9 critical endpoints in sequence, exits non-zero on first failure.

- GitHub Actions CI pipeline: Postgres + Redis services, typecheck → build → test → migrate → smoke test.

- AWS UAT environment config — right-sized for stakeholder testing (~$50–90/month).

- Production ECS, RDS, and ElastiCache JSON templates (to be populated with AWS account values).

- UAT test plan with 8 suites and 24 scenarios, mapped to personas, with exit criteria and training schedule.

## 3.10 What’s Mock vs. Real

| Layer | Status |
| --- | --- |
| Postgres schema + queries | Real |
| Redis + BullMQ queues | Real (requires Docker Compose running) |
| JWT authentication | Real (mock user list) |
| JobDiva, DocuSign, SharePoint | Mock — in-memory stores with the same API shape as real clients |

Setting MOCK_MODE=false demands real credentials (enforced in the service provider). The real client implementations are TODO stubs.

## 3.11 Known Gaps at End of Phase 1

- Real OAuth / SSO not yet wired — today it’s email-only mock login.

- No real JobDiva, DocuSign, or SharePoint clients yet — only mocks.

- No automated test suite — Vitest is installed but no tests are written.

- No actual CI run or AWS deployment has happened yet — the pipeline is defined but untested.

- Training delivery is scheduled but hasn’t been delivered.

# 4. Phase 2 — Intelligence Layer (Jul – Sep 2026)

Nothing in this section is built yet. Phase 2 begins once Phase 1 is live in production.

Phase 2 layers predictive and analytical capability on top of the Phase 1 transactional foundation.

## 4.1 The Five Planned Capabilities

### Capability 1 — Predictive Capacity Forecasting Based on Pipeline Data

Uses JobDiva opportunities (not just signed SOWs) plus historical win-rate conversion data to forecast demand 3 to 6 months ahead.

- Inputs: pipeline opportunities × win probability × role mix × duration

- Outputs: projected headcount need per skill, location, and practice, with confidence bands

- Addresses pain points 5.3 (no forecasting from pipeline) and 2.3 (no forecasting for resource needs)

### Capability 2 — Margin Optimization Recommendations

Analyzes historical SOW performance to identify patterns and recommend pricing or staffing changes.

- Which resource mixes consistently beat vs. miss baseline margin

- Which customers and engagement types systematically erode margin

- Rate benchmarking per role vs. actual realized margins

- Addresses pain points 5.1 (no margin trend analysis) and 6.2 (no change order pattern analysis)

### Capability 3 — Skills Gap Analysis and Hiring Forecasting

Compares demand (pipeline + active engagements) against supply (current bench skills + projected attrition).

- Builds on the hierarchical skills taxonomy already in Phase 1

- Output: hiring plan by skill, location, and quarter; upskilling candidates on the bench

- Addresses pain points 2.1 (skills gap identification) and 5.2 (hiring forecast accuracy)

### Capability 4 — Automated Resource Reallocation Suggestions

When the capacity engine detects over- or under-utilization, the system proposes resource swaps.

- Respects skills requirements, bill rates, project criticality, and MSA constraints

- PM approves or rejects suggestions — the system does not auto-execute

- Addresses pain points 2.1 and 2.2 (reactive capacity management)

### Capability 5 — Advanced Analytics Dashboards (Power BI Integration)

An outbound data feed to Power BI for executive-level reporting beyond the in-app dashboards.

- Board-ready KPI views, cross-practice rollups, trend lines

- Power BI DirectQuery or scheduled export to an analytical store

- Addresses pain point 5.1 (inconsistent metrics, delayed board reporting)

## 4.2 Technical Gaps Phase 2 Must Cross

| Phase 1 has | Phase 2 needs |
| --- | --- |
| Postgres OLTP schema | Analytical store or data warehouse (Redshift, BigQuery, or star schema in Postgres) |
| Mock JobDiva pipeline data | Real JobDiva opportunity feed (depends on Phase 1 going live) |
| Hand-coded variance calculations | ML / statistics pipeline (scikit, pandas, or a managed service like SageMaker) |
| No BI integration | Power BI Gateway + dataset + row-level security replication |
| ~1 month of production data | 3 to 6 months of historical data for models to be meaningful |

The last row is the biggest risk: Phase 1 goes live around June 2026, and Phase 2 starts July. There won’t be much history, so models may need to start by retroactively importing JobDiva’s 2024–2025 data.

## 4.3 What the Team Should Do Now (While Still in Phase 1)

- Start accumulating high-quality historical data — especially change order reasons and actual-vs-baseline hours.

- Agree on the analytical store choice — the decision affects the Phase 1 → Phase 2 handoff.

- Lock down Power BI licensing with IT.

## 4.4 Explicitly Out-of-Scope for Phase 2

The following are deferred to Phase 3 (Oct – Dec 2026), not covered in this document:

- Invoice generation and revenue recognition

- Purchase order linkage

- Customer portal

- Mobile application

- AI-assisted decision support

# 5. Summary

- Phase 1 is code-complete across all 6 sprints, covering authentication, master data, SOW creation, capacity planning, assignments, burnt reports, change orders, integrations (mock), and deployment scaffolding.

- Phase 2 is planned but not started — it begins in July 2026 after Phase 1 goes live in June 2026.

- The biggest Phase 2 risk is that the application will have only 1 month of production data when Phase 2 starts; historical data from JobDiva needs to be imported retroactively to make the intelligence models meaningful.

For detailed tickets and sprint assignments, see docs/jira-project-setup.json (Phase 1) and the business case document Project_Clarity_Business_Case_and_Solution_Approach.md (full phase roadmap).